## Slide 1
2016
2016
Today
Day 1
5
9
13
17
21
25
29
33
37
41
45
Project Approval
1/30/2016
Committee Review 1
2/17/2016
Committee Review 2
2/28/2016
Production
3/14/2016
Project Hand-Off
3/17/2016
8 days
2/3/2016 - 2/10/2016
Preparation
8 days
2/7/2016 - 2/14/2016
Requirements
5 days
2/17/2016 - 2/21/2016
Estimation
7 days
2/21/2016 - 2/27/2016
Prototype
10 days
2/26/2016 - 3/6/2016
Development
2 days
3/6/2016 - 3/7/2016
Roll-out
Use this demo timeline to get acquainted or click New in the Office Timeline ribbon to build your own
Click the Milestone button and change Milestone dates and colors.
Click on the Task button and change
Task dates, colors and shapes.
Click the Style button and customize things like timescale, connectors and today marker.
1
2
3

## Slide 2
2016
2016
Today
Week 1
2
3
4
5
6
7
Milestone 1
11/2/2016
Milestone 2
11/11/2016
Milestone 3
11/30/2016
Milestone 4
12/13/2016
3 days
11/2/2016 - 11/4/2016
Requirement gathering

## Slide 3
2016
2016
Today
Week 1
2
3
4
5
6
7
Milestone 1
10/31/2016
Milestone 2
11/6/2016
Milestone 3
11/21/2016
Milestone 4
12/9/2016
5 days
Requirements gathering
11 days
Finding a method for transfer sound & Implementing
14 days
Implement Mobile & Presenter’s applications
2 days
Testing
Find information about topic
Select the languages use to implement
Find the method that can transfer sound through the wifi
Successfully Implemented
Tested
Implement the presenter’s application using Java
Implemented mobile application using Android
Tested using Android mobile phone

## Slide 4: How it works : Android App
Both pc and the mobile phone should be connected to the same wifi router
Click the connect button to start the session
Enter the passcode and press ok
Wait for message shown as “ ”
Press the stop button

## Slide 5: Technics used for make mobile app
Used Android
Used Datagram socket for sent information
Used Thread technology

## Slide 6: How Desktop application works
Press the “Start” button to allow the Audience
Then press “Next” button to give the chance to talk the first connected
Then press Next button to give the chance to anther one
After talk press the “Stop” button to end the question session

## Slide 7: Technics used for make Desktop application
Used Java
Used two Threads
Used Datagram socket to sent & receive data
Used queue for save 10 clients